## Slide 1: WP 3: Core Framework Implementation
T3.4: Hyperty Services Framework
Alice Cheambe (Fraunhofer FOKUS)
Berlin 2015

## Slide 2: Agenda
Overview
Objectives
Work Plan
Methodology

## Slide 3: Overview I
Develop JavaScript Framework libraries to facilitate the development of Hyperties.
Modular in nature to support different Hyperty types (RTC Uas, Content Player/producer, IoT Sensor/actuator GW, Connectors, etc.)
Objectives
Hyperty Runtime and Hyperty Messaging Node Phase 1.
This deliverable will contain the source code and all associated documentation generated in the phase 1 of T3.4
Deliverables
Duration: 18 months
Start: June 2015
Partners:
  DTAG, PTIN, Fraunhofer (lead), Apizee, QUOBIS
Key facts

## Slide 4: Overview II
Dependency:
  Task 3.2: enhance WebRuntime engine with protocol on the fly and codec on the fly, identity management, enhanced Messaging API, enhanced Application Lifecycle management
  Task 3.3: demonstrate & benchmark “in-network” and “over-the-network” approaches to enforce QoS.
  Task 5.2: Hyperties Implementation

## Slide 5: Objectives
Code organization
  Small files + objects, each with a defined role
Well defined Hyperty template
  Common API to instantiate and plug-in Hyperty
Adaptability + extensibility
  Any piece of the module can be switched out without affecting the rest of the services

## Slide 6: Workplan Phase
  Time Frame: June 2015 (M6)- December 2016 (M24)
Choose / specify, design and implement modular framework architecture
Identify and specify Core Service APIs
Implement Core Service APIs
Usage examples snippet
Documentation
Hyperty Service Framework
Work plan Phase 1
Work plan Phase 2

## Slide 7: Methodology
Test Driven Development
  Qunit, Karma, Buster.js, Jasmine ,etc.
GitHub for Source code version control
Maven
  project versioning, automated testing; continuous integration; dependency management; packaging; and release management
Nexus Repository Server
  Centralized hosted libraries for sharing amongst partners
Jenkins
  Continuous integration server
Sonar
  Generate statistics and test coverage
Notes: Continuous Integration approach

## Slide 9
  erster Punkt
  zweiter Punkt
  dritter Punkt
  vierter Punkt
Textbeispiel
  erster Punkt
  zweiter Punkt
  dritter Punkt
  vierter Punkt
Textbeispiel
erster Punkt
zweiter Punkt
dritter Punkt
Textbeispiel
erster Punkt
zweiter Punkt
dritter Punkt
vierter Punkt
fünfter Punkt
Textbeispiel